## Slide 1
GAIA Implementation Plan
Technical Architecture & Development Roadmap Anthony Mikinka | github.com/antmikinka

## Slide 2
Executive Summary
GAIA (Generalized Agent Intelligence Architecture)
MISSION: Productize 'one prompt → complete feature' capability
PROVEN FOUNDATION:
  • Safe Haven: 8 production hooks running in Claude Code
  • 99.8% test pass rate (1120/1122 tests)
  • 41.8K+ BMAD-METHOD stars (template contributor)
IMPLEMENTATION: 20-week phased delivery
  • Phase 1: Core Pipeline Engine (Weeks 1-4)
  • Phase 2: Productization (Weeks 5-12)
  • Phase 3: AMD Ryzen AI Integration (Weeks 13-20)

## Slide 3
Core Architecture: Recursive Iterative Pipeline
Quality-Gated Loop Architecture
┌─────────────────────────────────────────────────────────────────────────┐ │ RECURSIVE ITERATIVE PIPELINE (Auto-Pilot) │ ├─────────────────────────────────────────────────────────────────────────┤ │ USER GOAL → PLANNING → DEVELOPMENT → QUALITY → DECISION │ │ │ │ │ ┌───────────────────────────┴────────────────────────────┐ │ │ │ QUALITY GATE │ │ │ │ │ │ │ │ Score >= Threshold? │ │ │ │ │ │ │ │ YES → @software-program-manager → SHIP ✓ │ │ │ │ │ │ │ │ │ NO → Defects → Loop back to PLANNING │ │ │ │ (Unlimited iterations until quality met) │ │ │ └─────────────────────────────────────────────────────────┘ │ └─────────────────────────────────────────────────────────────────────────┘ KEY INNOVATION: No artificial max iterations. Continues until quality >= threshold.

## Slide 4
Pipeline Templates
Template | Quality Threshold | Agent Sequence | Use Case
STANDARD | 90/100 | Planning → Dev → QA → Manager | Features, APIs
RAPID | 75/100 | Planning → Dev → QA | Prototypes, MVPs
ENTERPRISE | 95/100 | Planning → Dev → QA → Security → Perf → Mgr | Production, Security
DOCUMENTATION | 85/100 | Tech Writer → Reviewer → Editor | API docs, guides

## Slide 5
Quality Scoring System
QUALITY WEIGHTS (Standard Template): ├── Code Quality:........ 25% (Syntax, style, complexity, DRY, SOLID) ├── Requirements:........ 25% (Feature completeness, edge cases) ├── Testing:............. 20% (Unit tests, integration tests, coverage) ├── Documentation:....... 15% (Docstrings, README, API docs) └── Best Practices:...... 15% (Security, performance, accessibility)

## Slide 6
Agent Categories
Multi-Agent Selection System
AGENT CATEGORIES & STATE-BASED ROUTING: ┌──────────────────────────────────────────────────────────────────────────┐ │ PLANNING: │ │ ├── planning-analysis-strategist → General technical planning │ │ ├── solutions-architect → Complex system architecture │ │ ├── api-designer → REST/GraphQL API design │ │ └── database-architect → Database schema & data modeling │ ├──────────────────────────────────────────────────────────────────────────┤ │ DEVELOPMENT: │ │ ├── senior-developer → Full-stack generalist │ │ ├── frontend-specialist → React, Vue, Angular UI │ │ ├── backend-specialist → Server-side APIs │ │ ├── devops-engineer → CI/CD, infrastructure │ │ └── data-engineer → Data pipelines, ETL, ML │ ├──────────────────────────────────────────────────────────────────────────┤ │ REVIEW: │ │ ├── quality-reviewer → General code quality │ │ ├── security-auditor → Security vulnerabilities │ │ ├── performance-analyst → Performance optimization │ │ ├── accessibility-reviewer → WCAG compliance │ │ └── test-coverage-analyzer → Test quality assessment │ ├──────────────────────────────────────────────────────────────────────────┤ │ MANAGEMENT: │ │ ├── software-program-manager → Final approval │ │ ├── technical-writer → Documentation │ │ └── release-manager → Deployment coordination │ └──────────────────────────────────────────────────────────────────────────┘ AUTO-SELECTION: Based on task triggers ("api" → api-designer, "security" → security-auditor)

## Slide 7
Implementation Phases
20-Week Phased Delivery with Go/No-Go Gates
┌────────────────────────────────────────────────────────────────────┐ │ PHASE 1 (Weeks 1-4): Core Pipeline Engine │ │ ██████████ │ │ • pipeline.py - Recursive loop engine │ │ • quality_scorer.py - 25+ validation categories │ │ • orchestrator.py - Agent coordination │ │ • state_manager.py - Cross-phase state injection │ │ [GO] - Quality threshold: 90/100 │ ├────────────────────────────────────────────────────────────────────┤ │ PHASE 2 (Weeks 5-12): Productization │ │ ████████████ │ │ • Hook System - Safe Haven style (8 hooks) │ │ • Agent Registry - State-based routing │ │ • Pipeline Templates - STANDARD/RAPID/ENTERPRISE/DOCUMENTATION │ │ • Test Suite - Unit, Integration, E2E │ │ [CONDITIONAL GO - extend to 8 weeks if needed] │ ├────────────────────────────────────────────────────────────────────┤ │ PHASE 3 (Weeks 13-20): AMD Ryzen AI Integration │ │ ██████████ │ │ • Ryzen AI execution targets - CPU/GPU/NPU distribution │ │ • Local LLM - ONNX Runtime / DirectML │ │ • Hardware-aware agent placement │ │ • Performance benchmarks - Target: 10x efficiency │ │ [GO - AMD partnership dependent] │ └────────────────────────────────────────────────────────────────────┘ Total: 20 weeks (5 months) to production-ready

## Slide 8
Phase 1: Core Pipeline Engine Deliverables
Component | File | Function | Quality Target
Pipeline Engine | pipeline.py | Recursive loop with quality gates | 90/100
Quality Scorer | quality_scorer.py | 25+ validation categories | 90/100
Orchestrator | orchestrator.py | Agent coordination layer | 90/100
State Manager | state_manager.py | Cross-phase state injection | 90/100
Config | config.py | Configuration management | 90/100

## Slide 9
Phase 2: Productization Deliverables
Component | Files | Function | Quality Target
Hook System | 4 Python hooks | Pre/Post validation, monitoring | 90/100
Agent Registry | agent_registry.py | State-based routing | 90/100
Templates | 4 YAML configs | STANDARD/RAPID/ENTERPRISE/DOC | 85/100
Test Suite | pytest tests | Unit/Integration/E2E coverage | 95/100

## Slide 10
Phase 3: AMD Ryzen AI Integration Deliverables
Component | Technology | Target | Quality Target
Ryzen AI Integration | CPU/GPU/NPU | Agent distribution | 90/100
Local LLM | ONNX/DirectML | <100ms latency | 90/100
Hardware Routing | Placement logic | Automatic agent placement | 90/100
Benchmarks | Performance report | 10x efficiency gain | 90/100

## Slide 11
Quality Assurance Plan
MULTI-LAYER TESTING STRATEGY:
┌─────────────────────────────────────────────┐
│ E2E Tests (10%) - Playwright │
│ Integration Tests (20%) - pytest │
│ Unit Tests (70%) - pytest │
└─────────────────────────────────────────────┘
QUALITY GATES:
• Test Pass Rate: 99%+ target, <95% alert
• Pipeline Success Rate: 95%+ target
• Average Iterations: <3 target, >5 alert
• Quality Score: 90+ target, <85 alert
• Response Time: <100ms target, >500ms alert

## Slide 12
Resource Requirements
Role | Phase 1 | Phase 2 | Phase 3 | Total FTE
Technical Writer | 1 | 0 | 0 | 1
Senior Engineer | 1 | 1 | 0 | 2
Backend Engineer | 0 | 2 | 1 | 3
DevOps Engineer | 0 | 1 | 0 | 1
QA Engineer | 0 | 1 | 0 | 1
ML Engineer | 0 | 0 | 2 | 2
TOTAL | 2 | 5 | 3 | 10

## Slide 13
Risk Analysis & Mitigation
Risk | Probability | Impact | Mitigation
Ryzen AI underperforms | Low | Medium | Multi-hardware support roadmap
Quality gates fail at scale | Low | High | Continuous validation, pilots
Hook system does not generalize | Medium | High | Test across domains early
Microsoft/Google copy | Medium | High | First-mover + AMD moat
Open source clones | High | Medium | Community building (BMAD model)

## Slide 14
Success Metrics & KPIs
Metric | Target | Measurement | Alert
Test Pass Rate | 99%+ | Automated testing | <95%
Quality Score | 90+ | 25+ category validation | <85
Efficiency Gain | 10x | Ryzen AI vs. cloud | <5x
Pipeline Success | 95%+ | Success rate tracking | <90%
Avg Iterations | <3 | Loop count tracking | >5

## Slide 15
Timeline & Milestones
Key Go/No-Go Gates at Weeks 4, 12, 20
┌────────────────────────────────────────────────────────────────────┐ │ GAIA DEVELOPMENT TIMELINE (20 Weeks) │ ├────────────────────────────────────────────────────────────────────┤ │ │ │ WEEK 1-4: PHASE 1 - Core Pipeline Engine [M1: GO] │ │ ████████ │ │ │ │ WEEK 5-12: PHASE 2 - Productization [M2: GO] │ │ ████████████████ │ │ │ │ WEEK 13-20: PHASE 3 - AMD Ryzen AI Integration [M3: GO] │ │ ████████████████ │ │ │ ├────────────────────────────────────────────────────────────────────┤ │ MILESTONES: │ │ M1 (Week 4): Methodology captured, reproducible │ │ M2 (Week 12): 90+ quality score on 10+ agents │ │ M3 (Week 20): 10x efficiency, production-ready │ └────────────────────────────────────────────────────────────────────┘

## Slide 16
Recursive Loop Implementation
Each Component Goes Through Quality-Gated Loop
┌─────────────────────────────────────────────────────────────────────────┐ │ IMPLEMENTATION LOOP STRUCTURE (Quality-Gated) │ ├─────────────────────────────────────────────────────────────────────────┤ │ │ │ LOOP 1: Core Pipeline Engine │ │ Planning (architect) → Dev (implement) → QA (review) → Decision │ │ [Quality Gate: 90/100 → Ship or Loop] │ │ │ │ LOOP 2: Quality Scorer │ │ Planning (define 25+ categories) → Dev (scorer.py) → QA (validate) │ │ [Quality Gate: 90/100 → Ship or Loop] │ │ │ │ LOOP 3: Agent Registry │ │ Planning (catalog structure) → Dev (registry.py) → QA (routing test) │ │ [Quality Gate: 90/100 → Ship or Loop] │ │ │ │ LOOP 4: Hook System │ │ Planning (Safe Haven patterns) → Dev (4 hooks) → QA (integration) │ │ [Quality Gate: 90/100 → Ship or Loop] │ │ │ │ LOOP 5: Templates & Config │ │ Planning (template specs) → Dev (YAML configs) → QA (validation) │ │ [Quality Gate: 85/100 → Ship or Loop] │ │ │ │ LOOP 6: Test Suite │ │ Planning (test strategy) → Dev (pytest tests) → QA (coverage check) │ │ [Quality Gate: 95/100 → Ship or Loop] │ │ │ └─────────────────────────────────────────────────────────────────────────┘

## Slide 17
Agent Workflow
Recursive Iterative Loop with Quality Gates
┌─────────────────────────────────────────────────────────────────────────┐ │ AGENT WORKFLOW FOR GAIA IMPLEMENTATION │ ├─────────────────────────────────────────────────────────────────────────┤ │ │ │ 1. @planning-analysis-strategist (Dr. Sarah Kim) │ │ → Technical planning, architecture design, requirements analysis │ │ → Output: Implementation plan, file structure, component specs │ │ │ │ ↓ [Pass to Development] │ │ │ │ 2. @senior-developer │ │ → Code implementation, component development │ │ → Output: Working code, unit tests, documentation │ │ │ │ ↓ [Pass to Quality] │ │ │ │ 3. @quality-reviewer │ │ → 25+ category validation, quality scoring │ │ → Output: Quality report, defect list, score (0-100) │ │ │ │ ↓ [Decision: Score >= 90?] │ │ │ │ YES → @software-program-manager → SHIP ✓ │ │ NO → Loop back to @planning-analysis-strategist (with defects) │ │ │ └─────────────────────────────────────────────────────────────────────────┘

## Slide 18
AMD Partnership Requirements
Resource | Purpose | Impact
Ryzen AI Dev Kit | Hardware optimization testing | Enable NPU targeting
Technical Partnership | NPU execution guidance | Accelerate Phase 3
Go-to-Market Support | Enterprise introductions | Early adopter pipeline
Marketing/PR | AMD-optimized positioning | Developer adoption

## Slide 19
Business Case & ROI
ROI ANALYSIS:
Developer time saved: 20 hrs/week × $100/hr × 50 weeks = $100K/dev/year
Team of 5 developers: $500K/year savings
Cloud cost reduction (local LLM): ~$50K/year
Quality improvement (fewer bugs): ~$100K/year
TOTAL: $650K+/year per enterprise team
MARKET OPPORTUNITY:
• Year 1: 50 customers, $8M ARR
• Year 2: 200 customers, $65M ARR
• Year 3: 500 customers, $250M ARR

## Slide 20
Next Steps
IMMEDIATE ACTIONS REQUIRED:
1. APPROVE implementation plan
2. Allocate resources (10 FTE across 20 weeks)
3. Initiate AMD partnership discussions
4. Schedule Phase 1 kickoff (Week 0)
WEEK 0 ACTIVITIES:
• Team onboarding
• Development environment setup
• Repository initialization
• Begin Phase 1: Core Pipeline Engine

## Slide 21
Summary
GAIA IMPLEMENTATION SUMMARY "One Prompt → Complete Feature" Capability Proven Foundation: • Safe Haven: 8 production hooks in Claude Code • 99.8% test pass rate (1120/1122 tests) • 41.8K+ BMAD-METHOD stars (template contributor) Implementation: 20 weeks to production-ready • Phase 1: Core Pipeline Engine (Weeks 1-4) • Phase 2: Productization (Weeks 5-12) • Phase 3: AMD Ryzen AI Integration (Weeks 13-20) Quality Gates: 90/100 threshold with recursive iteration Resources: 10 FTE across 3 phases Business Impact: $650K+/year per enterprise team

## Slide 22
Let's Build This Together
Anthony Mikinka
AI Engineer & Agent Ecosystem Creator
GitHub: github.com/antmikinka
Email: [your email]
Strategic Assessment: Adrian-Macias AI Technology Advisor
Decision: APPROVE WITH CONDITIONS